FACT SHEET: IMPLEMENTATION PLAN FOR SECOND LEVEL ‘.SG’ DOMAIN NAMES

I. IMPLEMENTATION TIMELINE

II. LAUNCH SCHEDULE

| Milestones | Duration | Activities |
| --- | --- | --- |
| Cut off date / time to qualify as ‘existing registrant’ | Till 5:00 pm on 6 Sep 2004 | Applicants who register 3rd level ‘.sg’ domain names by this date will enjoy priority registration of 2nd level ‘.sg’ domain names during Sunrise Period. |
| Soft Launch | Sunrise Period | 12:00 noon on 15 Sep 2004 to 12:00 noon on 1 Nov 2004 | Applicants can start registering for 2nd level ‘.sg’ domain names. |
|  | Post-Sunrise Period | 12:00 noon on 1 Nov 2004 to 12:00 noon on 20 Dec 2004 | SGNIC to consolidate, conduct bidding (if required) and allocate 2nd level domain names. |
|  | Allocation Results | [5:00 pm] on 20 Dec 2004 | SGNIC to announce allocation results of 2nd level ‘.sg’ domain names. |
|  | Objection Period | 12 noon on 21 Dec 2004 to 12 noon on 2 Jan 2005 | Applicants may submit their objection of SGNIC’s allocation decision. |
| General Launch | From 12:00 noon on 3 Jan 2005 | First-come-first-served application process reinstated for all ‘.sg’ domain name applications. |

Note: SGNIC reserves the right to make changes to the above schedule with or without prior notice.

# Text boxes

2 wks

Pre-Soft Launch

Post-Sunrise Period

(Consolidation, Allocation and Bidding)

Cut-off Date for Existing 3rd level Registrants

1 wk

First-Come-First-Served Processing

System Stops Accepting Registrations

Sunrise Period

(Batch Processing)

16/8

6/9

1/11

Announcement

15/9

System Starts Accepting Registrations

6 weeks

3/1/05

7 weeks

General Launch

20/12

Objection Period

Announce Allocation Results on Website

Soft Launch

Start of Soft Launch

Start of General Launch